Drop

Linux & Steam Deck Native Version

Implementation Plan

April 2026

Prepared for Drop Desktop Client

# Executive Summary

Drop already has substantial Linux and Steam Deck support built into its backend. The Rust layer includes Proton integration via UMU launcher, automatic Proton path discovery, Wine prefix isolation, platform-aware game launching, and a complete Flatpak packaging pipeline. The Nuxt frontend has a full Big Picture Mode (BPM) with controller navigation, a dedicated Deck Mode layout, and auto-detection of Steam Deck hardware.

This plan covers the remaining work needed to ship a polished, first-class Linux/Steam Deck experience. The scope is primarily UX refinement, Steam Game Mode integration, packaging improvements, and testing — not greenfield platform porting.

# Current State Audit

The following table summarizes what already exists across the stack:

| Component | Status | Details |
| --- | --- | --- |
| Proton/UMU Launcher | Done | UMU-run bundled in Flatpak; discovers Proton from standard dirs; NativeLauncher/UMUNativeLauncher/UMUCompatLauncher chain |
| Proton Path Discovery | Done | Auto-scans /usr/share, /usr/local/share, /opt, ~/.steam/root; add/remove custom paths; set global default |
| Wine Prefix Isolation | Done | Per-game WINEPREFIX in install directory; environment variables set before launch |
| Platform Detection | Done | Compile-time Platform::HOST constant; runtime cfg(target_os) guards |
| Flatpak Packaging | Done | org.droposs.client.yml manifest with GNOME 47 runtime; Wayland + X11; device/GPU access; umu-run bundled |
| CI Builds (DEB/RPM/AppImage) | Done | GitHub Actions matrix: x86_64 + ARM64 Ubuntu; DEB, RPM, AppImage output |
| Big Picture Mode | Done | Full controller navigation, focus system, gamepad input, page transitions |
| Deck Mode Layout | Done | Auto-detect Jupiter/small screen; responsive bottom-nav + compact top bar |
| Proton UI (Selector) | Done | ProtonSelector.vue dropdown with auto-discovered + custom paths |
| UMU Status Widget | Done | HeaderProtonSupportWidget shows NotNeeded/NotInstalled/NoDefault/Installed state |
| RetroArch Config Patching | Done | Pre-launch retroarch.cfg + core-options modification for emulated games |
| Achievement Detection (Goldberg) | Partial | Server-side sync works; file-based local detection NOT yet implemented |
| Flatpak CI Pipeline | Not Started | Manual build only via build-drop-flatpak.sh; no automated Flatpak in release workflow |
| Steam Game Mode Integration | Not Started | No non-game shortcut generation; no Decky Loader plugin |
| Per-Game Proton Override | Partial | Global default works; per-game override UI exists but needs verification |
| Auto-Update (Linux) | Partial | Tauri updater configured for Windows/macOS; Linux AppImage update not verified |
| Asahi/ARM Game Support | Partial | AsahiMuvmLauncher exists for Apple Silicon translation; ARM64 builds in CI |

# Phase 1: Polish Core Linux Experience

Goal: Make the existing Linux build rock-solid for desktop users.

Timeline: 2–3 weeks

## 1.1 Flatpak CI Automation

Currently, Flatpak builds are manual (build-drop-flatpak.sh). This must be automated in the release workflow.

- Add a Flatpak build job to .github/workflows/release.yml using the flatpak-builder GitHub Action.

- Produce a .flatpak bundle artifact alongside DEB/RPM/AppImage.

- Validate the bundle installs cleanly on a fresh Fedora and Ubuntu VM.

- Publish to Flathub as org.droposs.client (requires Flathub submission review).

## 1.2 Auto-Update for Linux

Tauri's built-in updater works for AppImage (signature-verified download + replace). Flatpak handles its own updates. Verify and document both paths.

- Test AppImage updater flow end-to-end: current version detects new release, downloads, replaces binary, restarts.

- For Flatpak: document that updates come through flatpak update and ensure the app gracefully handles the case where the updater is disabled.

- Add a Linux-specific check in the settings UI showing update channel (AppImage self-update vs. Flatpak managed).

## 1.3 Goldberg Achievement Detection

Server-side achievement sync exists, but file-based local detection (reading Goldberg/SSE emulator achievement files) is not implemented. This matters for offline play.

- Implement file watcher in process crate that reads Goldberg achievement JSON from the game's Wine prefix.

- Merge local achievement state with server-side on reconnect.

- Handle path differences: Windows DLL locations vs. Linux Wine prefix structure.

## 1.4 Per-Game Proton Override Verification

The ProtonSelector UI component exists. Verify the full data path: UI selection → Rust persist → launch uses correct Proton version.

- Write an integration test that sets a per-game Proton path and confirms the launch command uses it.

- Add error handling for missing/deleted Proton installations (fall back to global default with user notification).

# Phase 2: Steam Deck Game Mode Integration

Goal: Make Drop feel native in SteamOS Game Mode.

Timeline: 3–4 weeks

## 2.1 Steam Non-Game Shortcut

For Drop to appear in SteamOS Game Mode, it needs to register as a non-game shortcut in Steam's shortcuts.vdf.

- Write a Rust utility that parses and appends to ~/.steam/userdata/<id>/config/shortcuts.vdf.

- Add a first-run wizard step on Steam Deck: "Add Drop to Steam" with an explanation of what it does.

- Include a proper icon (512x512 PNG) and hero banner for the Steam library entry.

- Add an option to launch Drop directly into BPM when started from Game Mode (detect $SteamDeck env var or gamescope session).

## 2.2 Gamescope-Aware Window Management

When running inside Gamescope (SteamOS compositor), Drop should behave correctly with overlays and resolution management.

- Detect Gamescope session via GAMESCOPE_WAYLAND_DISPLAY or XDG_CURRENT_DESKTOP=gamescope.

- Auto-enable BPM + Deck Mode when Gamescope is detected, bypassing the normal detection heuristics.

- Handle Gamescope FSR (FidelityFX Super Resolution): expose a toggle for per-game FSR upscaling in BPM settings.

- Ensure game launch hands off focus cleanly to the game window (no stuck overlay issues).

## 2.3 Steam Input API Integration

Steam Deck uses Steam Input for controller configuration. Games launched through Drop should still benefit from Steam Input when Steam is running.

- When launching a game, check if Steam is running and if the game has a Steam App ID.

- Expose a BPM option to launch via Steam's steam://rungameid/ protocol for games that need Steam Input.

- For non-Steam games: rely on the existing Web Gamepad API + SDL gamecontrollerdb for controller mapping.

## 2.4 Performance Overlay Integration

Steam Deck users expect MangoHud-style performance overlays.

- Add a toggle in BPM settings to enable MangoHud (set MANGOHUD=1 + MANGOHUD_CONFIG in launch env).

- Provide preset configs: minimal (FPS only), standard (FPS + frametime + GPU/CPU), full (all metrics).

- Detect if MangoHud is installed; if not, show an install prompt with Flatpak instructions.

# Phase 3: Deck UX Refinements

Goal: Optimize the BPM/Deck UI for a controller-only, 1280x800 experience.

Timeline: 2–3 weeks

## 3.1 On-Screen Keyboard Integration

SteamOS provides a virtual keyboard via steam://open/keyboard. When not in SteamOS, use the existing BigPictureKeyboard component.

- Detect SteamOS and use its native keyboard for text input fields.

- For non-SteamOS Linux: ensure the existing on-screen keyboard works properly with gamepad input.

- Add keyboard auto-trigger when a text field receives gamepad-driven focus.

## 3.2 Download/Install Flow Polish

The download queue now works, but needs Deck-specific refinements.

- Show download speed and ETA in the queue (data is available from update_stats Tauri events).

- Add pause/resume controls accessible via controller (A to pause, A again to resume).

- Show disk space remaining on the install drive in the download confirmation dialog.

- Support SD card as install location: detect /run/media/mmcblk* mount points and offer as an install directory option.

## 3.3 Suspend/Resume Handling

Steam Deck suspends frequently. Drop must handle this gracefully.

- Listen for systemd sleep/wake signals (or Tauri window focus events) to pause/resume downloads.

- Reconnect WebSocket/event listeners after wake if the connection dropped.

- Save download progress state to disk so interrupted downloads resume on next launch.

## 3.4 Haptic Feedback

Steam Deck's trackpads and HD Rumble support haptic feedback for UI interactions.

- Use the Gamepad API's hapticActuators for navigation feedback (light pulse on focus change, heavier on select).

- Add vibration patterns for download complete, install complete, and error states.

# Phase 4: Advanced & Optional

Goal: Stretch goals for a premium experience.

Timeline: Ongoing

## 4.1 Decky Loader Plugin

Decky Loader is the most popular plugin framework for Steam Deck Game Mode. A Drop plugin could provide quick-access features.

- Create a Decky plugin that shows active downloads and progress.

- Add quick-launch for recently played Drop games directly from the Decky sidebar.

- Show achievement notifications in the Steam Deck notification area.

## 4.2 TDP/Power Profile Integration

Steam Deck users often configure per-game TDP (thermal design power) limits.

- Store per-game power profiles alongside Proton settings.

- On launch, apply the TDP profile via ryzenadj or the Steam Deck's built-in power management.

- Expose a simple High/Medium/Low preset in BPM game options.

## 4.3 Cloud Save Sync

Enable save game synchronization between desktop and Deck.

- Detect common save paths (Wine prefix Documents, AppData) per game.

- Upload/download saves to Drop server on game close/open.

- Handle conflict resolution (newer-wins with manual override option).

## 4.4 Offline Mode

Steam Deck is a portable device; full offline support is essential.

- Cache game metadata and cover art locally for offline browsing.

- Queue achievement sync for when connectivity returns.

- Allow launching installed games without server connectivity.

# Testing Strategy

## Hardware Matrix

| Device | OS | Priority | Notes |
| --- | --- | --- | --- |
| Steam Deck LCD | SteamOS 3.6+ | Critical | Primary target |
| Steam Deck OLED | SteamOS 3.6+ | Critical | HDR testing |
| Desktop (NVIDIA) | Ubuntu 24.04 | High | Most common GPU vendor |
| Desktop (AMD) | Fedora 40+ | High | MESA/RADV drivers |
| ROG Ally / Legion Go | Bazzite | Medium | Alt handhelds on SteamOS forks |
| Raspberry Pi 5 | Ubuntu ARM64 | Low | ARM64 validation |

## Test Scenarios

- Install a Windows-only game via Proton on Steam Deck: verify launch, playtime tracking, achievement sync.

- Switch Proton versions mid-install: confirm prefix is preserved, game still launches.

- Download a game to SD card: verify install path, launch from external storage, handle SD removal gracefully.

- Suspend during download: confirm resume on wake with no corruption.

- Launch Drop from Steam Game Mode shortcut: verify BPM auto-activation, controller navigation, game launch, return to Drop.

- Full offline cycle: disconnect, browse library, launch installed game, reconnect, verify sync.

- Flatpak sandbox: verify umu-run, Proton discovery, and filesystem access all work within Flatpak permissions.

# Key Architecture Decisions

## Flatpak as Primary Linux Package

Flatpak should be the recommended installation method. It provides sandbox security, automatic dependency management, and bundles umu-run. DEB/RPM/AppImage remain available for users who prefer them, but Flatpak gets first-class support and testing.

## No SteamOS Fork Required

The existing Tauri + Nuxt architecture works on SteamOS without modification. SteamOS is Arch Linux with a custom compositor (Gamescope); the standard Linux build runs natively. The only SteamOS-specific code is detection (Gamescope session) and integration (shortcuts.vdf, Steam keyboard).

## UMU Over Raw Wine

The UMU launcher (already integrated) is the correct abstraction for Proton. It handles environment setup, DXVK/VKD3D, pressure-vessel container, and prefix management. Drop should never call wine/proton directly; always go through umu-run.

## Dual-Surface Preserved

Linux/Deck features follow the same dual-surface architecture as the rest of Drop. Backend (Rust) handles platform-specific logic; frontend (Vue) adapts via composables. No SteamDeck-specific pages are needed because BPM Deck Mode already provides the correct layout.

# Priority Summary

| Priority | Item | Phase | Effort |
| --- | --- | --- | --- |
| P0 | Flatpak CI automation | Phase 1 | 1 week |
| P0 | Steam Game Mode shortcut registration | Phase 2 | 1 week |
| P0 | Gamescope detection + auto-BPM | Phase 2 | 3 days |
| P1 | Linux auto-update verification | Phase 1 | 3 days |
| P1 | Goldberg local achievement detection | Phase 1 | 1 week |
| P1 | SD card install support | Phase 3 | 3 days |
| P1 | Suspend/resume handling | Phase 3 | 1 week |
| P2 | MangoHud integration | Phase 2 | 2 days |
| P2 | Download speed/ETA display | Phase 3 | 2 days |
| P2 | Haptic feedback | Phase 3 | 3 days |
| P3 | Decky Loader plugin | Phase 4 | 2 weeks |
| P3 | Cloud save sync | Phase 4 | 2–3 weeks |
| P3 | Offline mode | Phase 4 | 2 weeks |

Total estimated effort for Phases 1–3 (shippable Deck experience): 7–10 weeks.

Phase 4 items are ongoing and can be prioritized based on user feedback.